# WW Testing — Daily State File

<!-- DOC-0402 | duck_id: state-file-ww-testing -->

# WW Paid Search Testing — State of the Business

**Reporting period:** Week 15 (Apr 6–12, 2026) · **Program owner:** Richard Williams · **Primary stakeholder:** Kate Rundell (L8 Director) · **Manager:** Brandon Munday (L7)

**Data through:** AU/MX/WW W15 actuals.

---

## Introduction

This document provides the trailing-week operational state of the Amazon Business Worldwide Paid Search Testing program. The program spans five workstreams — OCI Bidding, Modern Search (Ad Copy), Audiences & Lifecycle, User Experience, and Algorithmic Ads — across 10 markets (US, UK, DE, FR, IT, ES, JP, CA, AU, MX). Richard Williams owns end-to-end test methodology, status tracking, and the Testing Approach document (v5, 8.4/10 PUBLISH verdict) pending Brandon Munday's review. The methodology follows a hypothesis → phased rollout → measurement → scale or stop framework. SyRT validated Non-Brand as 82–92% incremental, confirming the measurement foundation. The Testing Approach doc (v5) was scheduled for discussion at the April 16 meeting, which was canceled; the document remains valuable and needs to ship to Brandon independently.

## Goals

Ensure every active test across all five workstreams has a written status document by April 30, 2026, with zero undocumented tests.

Ship the Testing Approach document (v5, 8.4/10 PUBLISH verdict) to Brandon Munday for review by April 18, 2026.

Expand OCI to remaining markets — CA launch on April 7, AU target May 2026, MX timeline TBD — achieving 100% coverage of active markets by Q4 2026.

Complete the AI Max test design document for US Q2 2026 pilot by April 14, 2026 (currently 4 days overdue).

## Tenets

**Evidence before scale.** No test result ships to full traffic without a statistically valid measurement period. Confidence intervals matter more than directional signals.

**Phased rollout over big-bang.** Every test follows hypothesis → pilot → measure → expand or kill. This protects budget and preserves learning even when tests fail.

**Failures are data.** A failed test that produces a clear insight (e.g., Gated Guest at -61%) is more valuable than an untested assumption. Document failures with the same rigor as wins.

**Cross-functional partnership.** Testing at scale requires MarTech, Legal, Data Science, MCS, and market teams. The PS team designs and owns methodology; execution is collaborative.

---

## State of the Business

The WW PS Testing program drove 16,626 total registrations in W15 (-3.0% WoW) on $1.23M spend (+3.9% WoW) across all 10 markets at a blended CPA of $74.03 (+7.1% WoW). Two events dominate the week: the Polaris Brand LP weblab dial-up in WW markets (4/6–4/7), and a P0 Italy ref tag regression detected during the April 16 Polaris LP sync. The Italy Polaris `/cp/ps-brand` page (launched 4/1) overwrote Italy's ref tag and routed Italian signup traffic to the AU domain; Alex VanDerStuyf (MCS) confirmed legacy Italy restored on 4/16 and Polaris Italy parked as `it/cp/ps-brand-new` in AEM. The team also confirmed the US Polaris brand page delivered +6% CVR vs the legacy MCS version (21-day pre/post March 24 launch) — the first statistically validated win from the Polaris rollout.

A second W15 event — the Google MCC cross-child learning investigation (Sam Tangri, 4/17) — flagged a coordinated NB spend drop on 4/13 in US/UK/DE (US ~25K vs 70K weekly average, with recovery 4/14). Jing Shi's diagnosis: a US data exclusion extended from 4/7 to 4/13 that propagated to same-MCC child accounts. This is an OCI measurement concern — data exclusions affecting Smart Bidding learning across geographies — not a performance regression. Mike Babich (Google) is investigating. Implication: W15 WW weekly numbers may reflect a transient OCI learning artifact that normalizes in W16.

**Input metrics (controllable levers — by workstream):**

| Workstream | Active Markets | Status | Key Input |
| --- | --- | --- | --- |
| OCI Bidding | US/UK/DE/FR/IT/ES/JP at 100%; CA at 100% post-4/7 launch | 8 markets at 100%; AU May 2026; MX TBD | OCI signal feeding Smart Bidding; cross-MCC learning flagged 4/17 |
| Modern Search (Ad Copy) | UK Phase 1 complete; UK Phase 2 launched 3/6; IT launched 2/19; EU4 translations complete | Evidence-based messaging from Sole Proprietor study | Ad copy variants by market |
| Audiences & Lifecycle | US Engagement channel validated ($765K iOPS 2025) | F90 Lifecycle blocked on Legal SIMs | Audience segment targeting |
| User Experience | Polaris WW dial-up 4/6–4/7 complete; Baloo early access live 3/30; Italy ref tag regression 4/16 | US Polaris delivered +6% CVR vs legacy | Landing page variants |
| Algorithmic Ads | DG CPC testing US | AI Max US design 6 days overdue | DG bids, AI Max campaign structure |

**Output metrics (lagging results — by workstream):**

| Workstream | Key Result | Confidence | Impact |
| --- | --- | --- | --- |
| OCI Bidding — US | +24% reg uplift, +32,047 regs, $16.7MM OPS | High | Scaled |
| OCI Bidding — UK | +23% reg uplift | High | Scaled |
| OCI Bidding — DE | +18% reg uplift | High | Scaled |
| OCI Bidding — FR/IT/ES/JP | 100% dial-up complete 3/31 | Measuring | First QBR goal 2026 achieved |
| OCI Bidding — CA | Launched 4/7; E2E testing complete | In-flight | Dial-up active |
| Ad Copy — UK Phase 1 | +86% CTR, +31% regs | High | Complete |
| Ad Copy — IT | Inconclusive (insufficient sample) | Low | Running |
| Audiences — Engagement | $765K iOPS 2025 | High | Validated |
| UX — Polaris US | +6% CVR vs legacy (21-day pre/post 3/24) | High | Confirmed |
| UX — Italy Polaris ref tag | P0 regression detected 4/16; legacy restored | — | Rework required |
| UX — Gated Guest | -61% conversion | High (negative) | Killed |
| UX — In-context registration | +13.6K annualized regs | Medium | Scaling |
| Algorithmic Ads — DG CPC | $0.39 vs $2.43 keyword (-84% CPC) | Early | Volume TBD |

OCI Bidding now has 8 of 10 markets at 100%. CA launched on schedule 4/7 with E2E testing complete. AU remains at May 2026 target with no MCC; MX remains TBD with no MCC. The Ad Copy workstream continues to produce the strongest evidence base in Modern Search: UK AMZ delivered +86% CTR and +31% registrations, Phase 2 launched in UK on 3/6, EU4 translations completed 3/20. IT remains low-confidence due to sample size — no scale decision this cycle.

UX is the workstream with the most W15 activity. Polaris WW dial-up ran 4/6–4/7. The US Polaris page has now delivered +6% CVR vs legacy at scale — the first statistically-valid win from the brand LP rebuild. The Italy ref tag regression is a setback but isolated: Dwayne Palmer (MCS) has restored legacy Italy, and the April 16 sync aligned on 10 Polaris LP template changes (benefit cards replacing percolate widget, subheadline standardization, FAQ updates, closing CTA) to apply globally. Adi Thakur (UX), Stacey Gu (OCI), and Dwayne Palmer attended the April 16 sync alongside Richard and Brandon.

Hedy also logged a 4/17 AI Tool Demo session (51 min, 7 team members) where Richard demoed a code-based AI platform for WBR callout generation. Team aligned on adoption for WBR support, Markdown as the standard output format, and a shared SharePoint prompt repository. 6 team members committed to testing against their domains (Adi/MX by 4/25, Andrew/UK by 4/28, Stacey/Polaris by 5/2, Yun-Kang/Adobe NB, Dwayne/MCS, Peter/Apps). This is a Level 3 (Team Automation) advance — the program's first tool with committed teammate adoption.

<!-- WBR-OWNED:prediction-scoring START -->

<!-- WBR-OWNED:prediction-scoring END -->

<!-- WBR-OWNED:forecast START -->

<!-- WBR-OWNED:forecast END -->

<!-- WBR-OWNED:signal-flags START -->

<!-- WBR-OWNED:signal-flags END -->

**Cost of inaction (null case):** The Testing Approach document (v5, 8.4/10 PUBLISH verdict) has been in draft for 4 months. The April 16 Polaris meeting did not include it; the document remains unsent to Brandon. Per Richard's own Friday brief, the visibility-avoidance pattern is now at 12 days and the L1 streak at 20 workdays at zero. Each week of delay extends the gap between PS testing methodology maturity and its formal leadership endorsement. Separately, the AI Max test design is now 6 days overdue (Apr 14 deadline). Each additional day compresses the Q2 2026 US pilot window, risking a slip to Q3 that would push learnings past the H2 planning cycle. On OCI, AU's May 2026 launch requires MCC creation within the next 2 weeks; without it, launch slips to Q3 and AU continues operating without OCI — forgoing the 18–24% reg uplift validated in US/UK/DE (now also CA).

---

## Lessons Learned

Three operational insights from the trailing four-week window (W12–W15) inform the immediate tactical posture:

**Polaris LP rollout produced its first validated positive result (+6% CVR in US) and its first production regression (Italy ref tag) in the same two-week window.** The US result (21-day pre/post March 24) is the first statistically-valid Polaris win. The Italy regression is operationally isolated (legacy restored within 24 hours of detection) but strategically costly: it demonstrates that the rollout process lacks an automated ref tag audit step. Every market rollout prior to Italy (US 3/24, EU3 preparations) could have contained the same defect undetected. The corrective action is a systematic ref tag audit applied to AU (next in the rollout queue per Brandon's priority order) before any further Polaris market launches. The US +6% CVR result is the evidence base that justifies continuing the rollout; the Italy regression defines the gate that precedes each market.

**OCI reached 8 of 10 markets at 100% with CA's 4/7 launch — the program is in its measurement phase, not its expansion phase, for the next 4–6 weeks.** FR/IT/ES/JP at 100% on 3/31 and CA at 100% on 4/7 close the first 2026 QBR goal. The remaining expansion work is AU (May 2026, MCC not yet created) and MX (TBD, MCC not yet created). The binding constraint for both is MCC creation, not methodology. The 4/17 cross-MCC data exclusion incident (Sam Tangri → Jing Shi → Mike) surfaces a measurement-phase concern: Google's Smart Bidding prioritizes same-MCC learning, so US data exclusions can transiently distort UK/DE/FR performance for a day or two. This does not invalidate OCI uplift figures but does require acknowledgment in weekly readouts when US data exclusion events occur.

**The April 17 AI Tool Demo with 7 team members committing to adoption is the first Level-3 (Team Automation) traction the program has produced.** Adi (MX), Andrew (UK), Stacey (Polaris), Yun-Kang (Adobe NB), Dwayne (MCS), and Peter (Apps) each committed to a tool validation deliverable with a specific date range. Hedy captured the session. The Markdown-standardized output and shared SharePoint prompt repository are the structural decisions that make this adoption durable rather than a one-off novelty. If 4 of the 6 deliverables ship on schedule by early May, the tool graduates from "Richard's tool" to "PS team standard" — which is the L3 goal criterion.

---

## Strategic Priorities

**Next 24–48 hours:**

| Priority | Action | Owner | Deadline | Goal Link |
| --- | --- | --- | --- | --- |
| 1 | Ship Testing Approach doc (v5) to Brandon for review — the hard thing, 20 days overdue | Richard | Apr 21 | Goal 2, L1 streak |
| 2 | Complete AI Max test design document (6 days overdue from Apr 14) | Richard | Apr 22 | Goal 4 |
| 3 | Apply Italy ref tag audit methodology to AU Polaris page before AU rollout proceeds | Richard + Alex VanDerStuyf | Apr 22 | Goal 1 |
| 4 | Dial up WW weblab for Polaris template per finalized April 16 sync decisions (benefit cards, subheadline, FAQs, closing CTA) | Stacey + Dwayne | Apr 24 | Goal 1 |
| 5 | Submit Legal SIMs for F90 Lifecycle program to unblock Audiences workstream | Richard | Apr 22 | Goal 1 |
| 6 | Share master WBR prompt and Markdown standard with team via SharePoint (from 4/17 AI Tool Demo) | Richard | Apr 21 | Goal 1, L3 |
| 7 | Follow up with Mike Babich (Google) on cross-MCC learning impact of US 4/7 + 4/13 data exclusions | Richard | Apr 22 | Goal 1 |

**Blocked items:**

AI Max test design: 6 days overdue. Design document incomplete. Blocks Q2 2026 US pilot timeline.

AU OCI: May 2026 target but no MCC created. Cannot begin account setup until MCC exists.

MX OCI: Timeline TBD. No MCC created. Lowest priority in the OCI expansion queue.

F90 Lifecycle: Legal SIMs not submitted. Cannot launch lifecycle targeting without Legal clearance.

Ad Copy IT: Low-confidence results. Insufficient sample size prevents scaling decision.

Italy Polaris: Legacy restored; new template parked in AEM as `it/cp/ps-brand-new` pending ref tag audit.

Cross-MCC measurement: US data exclusions (4/7, 4/13) may transiently distort EU5 OCI reads pending Mike Babich's review.

**Stakeholder actions required:**

Brandon: Review and endorse Testing Approach doc (v5). Expected at Tuesday 4/21 1:30pm PT 1:1 along with Outbound Marketing Goals xlsx overlay question. This is the gating action for formalizing PS testing methodology.

Kate: Async review of Testing Approach doc once Brandon endorses. April 16 sync is not rescheduled; ship-first-discuss-later is the path.

Dwayne Palmer (MCS): Maintain legacy Italy LP until ref tag audit methodology validated for AU.

Alex VanDerStuyf (MCS): Extend Italy ref tag detection methodology to AU Polaris page.

Legal: Process F90 Lifecycle SIMs to unblock Audiences workstream.

Mike Babich (Google): Confirm data-exclusion impact on cross-MCC Smart Bidding learning.

---

## Appendix A: Weekly WW Trend (W12–W15)

| Week | WW Regs | WoW Δ | WW Spend | WoW Δ | CPA | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| W12 | 15,800 | — | $1.08M | — | $68 | Seasonal softness |
| W13 | 15,719 | -0.5% | $1.13M | +4.3% | $71.87 | DE bounce-back began |
| W14 | 17,137 | +9.0% | $1.18M | +4.9% | $69.15 | Semana Santa offset in MX/AU |
| W15 | 16,626 | -3.0% | $1.23M | +3.9% | $74.03 | Polaris dial-up; Italy ref tag; US data exclusion 4/13 |

W15 aggregates 10 markets (US, UK, DE, FR, IT, ES, JP, CA, AU, MX). Spend continued to rise while regs softened modestly, pushing blended CPA to $74.03. The US data exclusion on 4/13 (Sam Tangri, Jing Shi Slack thread) likely accounts for a portion of the reg softness; Mike Babich (Google) is investigating cross-MCC learning propagation.

## Appendix B: OCI Rollout Status by Market

| Market | OCI Status | Launch Date | Reg Uplift | Notes |
| --- | --- | --- | --- | --- |
| US | 100% | Completed | +24% | +32,047 regs, $16.7MM OPS |
| UK | 100% | Completed | +23% | Validated at scale |
| DE | 100% | Completed | +18% | Validated at scale |
| FR | 100% | 3/31 | Measuring | Dial-up complete; first QBR goal |
| IT | 100% | 3/31 | Measuring | Dial-up complete; first QBR goal |
| ES | 100% | 3/31 | Measuring | Dial-up complete; first QBR goal |
| JP | 100% | Completed | Measuring | MCM complete |
| CA | 100% | 4/7 | Measuring | E2E testing complete; in-flight |
| AU | Planned | May 2026 | Projected 18–24% | No MCC created |
| MX | TBD | TBD | Projected 18–24% | No MCC created |

## Appendix C: Monthly Projection — WW Testing Impact

| Metric | March Actual | April MTD (thru W15) | April Projection | Notes |
| --- | --- | --- | --- | --- |
| WW Regs (all markets) | ~62,000 | 16,626 (W15 only) | ~61,000 | CA at 100% OCI adds incremental |
| OCI-attributed regs | ~38,000 | — | ~42,000 | CA launched 4/7; learning period active |
| Active tests | 12 | 14 | 14 | AI Max + F90 Lifecycle still blocked |
| Tests with written status | 9/12 (75%) | 10/14 (71%) | 14/14 (100%) target | Goal 1; drift from last report |

## Appendix D: Workstream Summary — Test Results

| Workstream | Test | Market | Result | Confidence | Status |
| --- | --- | --- | --- | --- | --- |
| OCI Bidding | Smart Bidding w/ OCI signal | US | +24% regs, $16.7MM OPS | High | Scaled |
| OCI Bidding | Smart Bidding w/ OCI signal | UK | +23% regs | High | Scaled |
| OCI Bidding | Smart Bidding w/ OCI signal | DE | +18% regs | High | Scaled |
| Modern Search | Ad Copy Phase 1 | UK | +86% CTR, +31% regs | High | Complete |
| Modern Search | Ad Copy Phase 1 | IT | Inconclusive | Low | Needs larger sample |
| Audiences | Engagement Channel | US | $765K iOPS | High | Validated |
| Audiences | Prime Day 2025 | US | $329K OPS, 644% ROAS | High | Event complete |
| UX | Gated Guest | WW | -61% conversion | High | Killed |
| UX | In-context registration | WW | +13.6K annualized | Medium | Scaling |
| UX | Baloo early access | WW | Launched 3/30 | Early | Measuring |
| UX | Polaris Brand LP — US | WW | +6% CVR vs legacy (21-day pre/post 3/24) | High | Scaled |
| UX | Polaris Brand LP — WW weblab | WW | Dial-up 4/6–4/7 complete | Early | Measuring |
| UX | Polaris Brand LP — Italy | IT | Ref tag regression; legacy restored 4/16 | — | Rework |
| Algorithmic Ads | DG CPC | US | $0.39 vs $2.43 CPC (-84%) | Early | Volume TBD |

## Appendix E: Change Log (2026 YTD — Testing Program)

| Date | Change | Workstream | Owner |
| --- | --- | --- | --- |
| 1/15 | OCI launched in FR, IT, ES | OCI Bidding | Market teams |
| 2/1 | Ad Copy UK Phase 1 started | Modern Search | Richard |
| 2/15 | Engagement channel validated ($765K iOPS) | Audiences | Richard |
| 2/19 | Ad Copy IT launched | Modern Search | Andrew |
| 3/1 | Gated Guest test killed (-61%) | UX | Richard |
| 3/5 | In-context reg test scaled | UX | Richard |
| 3/6 | Ad Copy UK Phase 2 launched | Modern Search | Andrew |
| 3/15 | Ad Copy UK Phase 1 complete (+86% CTR) | Modern Search | Richard |
| 3/20 | EU4 translations completed | Modern Search | Andrew |
| 3/24 | US Polaris brand page switched to new LP | UX | Stacey/Alex |
| 3/25 | DG CPC testing started | Algorithmic Ads | Richard |
| 3/30 | Baloo early access launched | UX | Richard |
| 3/31 | OCI FR/IT/ES at 100%; first 2026 QBR goal achieved | OCI Bidding | Stacey/Brandon |
| 4/1 | Italy Polaris LP launched (pre-ref-tag-audit) | UX | MCS |
| 4/6–4/7 | Polaris Brand LP WW weblab dial-up | UX | UX workstream |
| 4/7 | CA OCI launched, dial-up active | OCI Bidding | Stacey |
| 4/13 | US data exclusion extended (from 4/7); flagged cross-MCC impact on UK/DE | OCI Bidding | Jing Shi |
| 4/16 | Italy Polaris ref tag regression detected; legacy restored same day | UX | MCS + Richard |
| 4/16 | Polaris LP global template decisions finalized (10 changes) | UX | Cross-functional |
| 4/17 | AI Tool Demo with 6 team members committed to testing | L3 Team Automation | Richard |
| 4/17 | Sam Tangri raised MCC cross-child learning concern; Mike investigating | OCI Bidding | Sam/Jing |
| 4/17 | Adi requested Kiro technical setup 1:1 | L3 Team Automation | Adi/Richard |

## Appendix F: Variance Bridge — Methodology Validation

The WW Testing program uses SyRT (Synthetic Randomized Testing) as the primary incrementality measurement framework. SyRT validated Non-Brand registrations as 82–92% incremental, establishing the measurement foundation for all NB-focused tests. OCI uplift figures (18–24% across US, UK, DE) are measured against pre-OCI baselines using a 4-week pre/post comparison with holdout groups where available. Ad Copy results use standard A/B testing with statistical significance thresholds (p < 0.05 for high confidence, p < 0.10 for medium). The IT Ad Copy test did not reach significance due to insufficient sample size (< 500 conversions in the test period).

The Testing Approach document (v5) formalizes these measurement standards and defines the hypothesis → phased rollout → measurement → scale or stop framework that governs all five workstreams. Until Brandon endorses the document, these standards exist as operational practice but not as formalized team policy.

---

## Appendix H: Placeholder Schema for Automated Refresh

This schema defines the contract between the Kiro agent swarm (LLM output) and the DOCX template (deterministic patching). The agent generates a JSON payload mapping these keys to generated strings. A patching script replaces the placeholders in the Word XML without touching surrounding formatting.

| Placeholder Tag | Section | Data Source | Update Cadence |
| --- | --- | --- | --- |
| `{{REPORTING_PERIOD}}` | Header | Calendar + dashboard week | Weekly |
| `{{INTRO_PARAGRAPH}}` | Introduction | Semi-static; update on structural changes | Monthly |
| `{{SOTB_PARAGRAPH_1}}` | State of Business — headline | Weekly metrics JSON (all 10 markets) | Weekly |
| `{{SOTB_WORKSTREAM_TABLE}}` | State of Business — input by workstream | Test status tracker + OCI status | Weekly |
| `{{SOTB_RESULTS_TABLE}}` | State of Business — output by workstream | Test results with confidence levels | Weekly |
| `{{SOTB_ANALYSIS}}` | State of Business — narrative bridge | LLM synthesis of workstream progress | Weekly |
| `{{SOTB_NULL_CASE}}` | State of Business — cost of inaction | Testing Approach doc delay + OCI expansion timeline | Weekly |
| `{{SOTB_FLAGS}}` | State of Business — conditional flags | Anomaly engine; only present during anomalous weeks | Conditional |
| `{{LESSONS_1}}` | Lessons Learned — insight 1 | LLM synthesis of trailing 3-week window | Weekly |
| `{{LESSONS_2}}` | Lessons Learned — insight 2 | LLM synthesis | Weekly |
| `{{LESSONS_3}}` | Lessons Learned — insight 3 | LLM synthesis | Weekly |
| `{{PRIORITIES_TABLE}}` | Strategic Priorities — action table | Asana tasks + overdue items + calendar | Daily |
| `{{BLOCKED_ITEMS}}` | Strategic Priorities — blockers | Asana blocked tasks | Daily |
| `{{STAKEHOLDER_ACTIONS}}` | Strategic Priorities — external deps | Memory.md relationship graph + Asana | Daily |
| `{{APPENDIX_A_TREND}}` | Appendix A — WW weekly trend | DuckDB weekly_metrics (all markets) | Weekly |
| `{{APPENDIX_B_OCI}}` | Appendix B — OCI rollout status | eyes.md OCI section + DuckDB | On change |
| `{{APPENDIX_D_TESTS}}` | Appendix D — workstream test results | Testing wiki articles | On change |
| `{{APPENDIX_E_CHANGELOG}}` | Appendix E — change log | Testing program change log | On change |

### JSON Output Contract

{
  "REPORTING_PERIOD": "Week 15 (Apr 5–11, 2026)",
  "SOTB_PARAGRAPH_1": "The WW PS Testing program drove 14,800 registrations...",
  "SOTB_WORKSTREAM_TABLE": "[markdown table string]",
  "SOTB_RESULTS_TABLE": "[markdown table string]",
  "SOTB_ANALYSIS": "OCI Bidding remains the highest-impact...",
  "SOTB_NULL_CASE": "If the Testing Approach document does not ship...",
  "SOTB_FLAGS": "[conditional — only present if anomalies detected]",
  "LESSONS_1": "First insight...",
  "LESSONS_2": "Second insight...",
  "LESSONS_3": "Third insight...",
  "PRIORITIES_TABLE": "[markdown table string]",
  "BLOCKED_ITEMS": "[markdown list]",
  "STAKEHOLDER_ACTIONS": "[markdown list]"
}

Static sections (Goals, Tenets, Appendix B OCI status, Appendix D test results) are NOT in the JSON — they persist unchanged in the template until manually revised or a test status changes.

---

## Appendix G: Source Links

All source documents referenced in or feeding this state file. Links open in browser.

### Kiro-Drive (OneDrive)

| Document | Purpose | Link |
| --- | --- | --- |
| ps-forecast-tracker.xlsx | WW PS forecast model, budget scenarios | [Open](https://amazon-my.sharepoint.com/personal/prichwil_amazon_com/Documents/Kiro-Drive/ps-forecast-tracker.xlsx?web=1) |
| ps-testing-dashboard.xlsx | Active test tracker across all markets | [Open](https://amazon-my.sharepoint.com/personal/prichwil_amazon_com/Documents/Kiro-Drive/ps-testing-dashboard.xlsx?web=1) |
| command-center.xlsx | Operational command center — tasks, status, owners | [Open](https://amazon-my.sharepoint.com/personal/prichwil_amazon_com/Documents/Kiro-Drive/command-center.xlsx?web=1) |

### Artifacts — Testing Workstream (OneDrive)

| Document | Purpose | Link |
| --- | --- | --- |
| testing-approach-kate-v5.docx | Testing Approach doc (v5, PUBLISH verdict 8.4/10) | [Open](https://amazon-my.sharepoint.com/personal/prichwil_amazon_com/Documents/Artifacts/testing/testing-approach-kate-v5.docx?web=1) |
| testing-methodology.docx | Core testing methodology reference | [Open](https://amazon-my.sharepoint.com/personal/prichwil_amazon_com/Documents/Artifacts/testing/testing-methodology.docx?web=1) |
| testing-approach-outline.docx | Testing Approach structural outline | [Open](https://amazon-my.sharepoint.com/personal/prichwil_amazon_com/Documents/Artifacts/testing/testing-approach-outline.docx?web=1) |
| testing-appendix.docx | Testing Approach appendix materials | [Open](https://amazon-my.sharepoint.com/personal/prichwil_amazon_com/Documents/Artifacts/testing/testing-appendix.docx?web=1) |
| oci-rollout-playbook.docx | OCI rollout playbook (all markets) | [Open](https://amazon-my.sharepoint.com/personal/prichwil_amazon_com/Documents/Artifacts/testing/oci-rollout-playbook.docx?web=1) |
| oci-rollout-methodology.docx | OCI rollout methodology | [Open](https://amazon-my.sharepoint.com/personal/prichwil_amazon_com/Documents/Artifacts/testing/oci-rollout-methodology.docx?web=1) |
| workstream-oci-bidding.docx | OCI Bidding workstream detail | [Open](https://amazon-my.sharepoint.com/personal/prichwil_amazon_com/Documents/Artifacts/testing/workstream-oci-bidding.docx?web=1) |
| workstream-modern-search.docx | Modern Search (Ad Copy) workstream detail | [Open](https://amazon-my.sharepoint.com/personal/prichwil_amazon_com/Documents/Artifacts/testing/workstream-modern-search.docx?web=1) |
| workstream-audiences-lifecycle.docx | Audiences & Lifecycle workstream detail | [Open](https://amazon-my.sharepoint.com/personal/prichwil_amazon_com/Documents/Artifacts/testing/workstream-audiences-lifecycle.docx?web=1) |
| workstream-user-experience.docx | User Experience workstream detail | [Open](https://amazon-my.sharepoint.com/personal/prichwil_amazon_com/Documents/Artifacts/testing/workstream-user-experience.docx?web=1) |
| workstream-algorithmic-ads.docx | Algorithmic Ads workstream detail | [Open](https://amazon-my.sharepoint.com/personal/prichwil_amazon_com/Documents/Artifacts/testing/workstream-algorithmic-ads.docx?web=1) |
| ai-max-test-design.docx | AI Max test design document | [Open](https://amazon-my.sharepoint.com/personal/prichwil_amazon_com/Documents/Artifacts/testing/ai-max-test-design.docx?web=1) |
| project-baloo-overview.docx | Project Baloo overview | [Open](https://amazon-my.sharepoint.com/personal/prichwil_amazon_com/Documents/Artifacts/testing/project-baloo-overview.docx?web=1) |
| enhanced-match-liveramp.docx | Enhanced Match / LiveRamp integration | [Open](https://amazon-my.sharepoint.com/personal/prichwil_amazon_com/Documents/Artifacts/testing/enhanced-match-liveramp.docx?web=1) |
| email-overlay-ww-rollout.docx | Email overlay WW rollout plan | [Open](https://amazon-my.sharepoint.com/personal/prichwil_amazon_com/Documents/Artifacts/testing/email-overlay-ww-rollout.docx?web=1) |
| ad-copy-testing-framework.docx | Ad copy testing framework | [Open](https://amazon-my.sharepoint.com/personal/prichwil_amazon_com/Documents/Artifacts/testing/ad-copy-testing-framework.docx?web=1) |
| ps-team-map.docx | PS team map and responsibilities | [Open](https://amazon-my.sharepoint.com/personal/prichwil_amazon_com/Documents/Artifacts/testing/ps-team-map.docx?web=1) |
| ps-operations.docx | PS operations reference | [Open](https://amazon-my.sharepoint.com/personal/prichwil_amazon_com/Documents/Artifacts/testing/ps-operations.docx?web=1) |

### Artifacts — WW / Cross-Market (OneDrive)

| Document | Purpose | Link |
| --- | --- | --- |
| ww-review-2026-w13.docx | WW weekly review W13 | [Open](https://amazon-my.sharepoint.com/personal/prichwil_amazon_com/Documents/Artifacts/markets/ww/ww-review-2026-w13.docx?web=1) |
| ww-summary-2026-w14.docx | WW summary W14 | [Open](https://amazon-my.sharepoint.com/personal/prichwil_amazon_com/Documents/Artifacts/markets/ww/ww-summary-2026-w14.docx?web=1) |
| wbr-w14-callouts.docx | WBR callouts all markets W14 | [Open](https://amazon-my.sharepoint.com/personal/prichwil_amazon_com/Documents/Artifacts/markets/ww/wbr-w14-callouts.docx?web=1) |
| projections-ww.docx | WW projections | [Open](https://amazon-my.sharepoint.com/personal/prichwil_amazon_com/Documents/Artifacts/markets/ww/projections-ww.docx?web=1) |
| ww-testing-tracker.docx | WW testing tracker | [Open](https://amazon-my.sharepoint.com/personal/prichwil_amazon_com/Documents/Artifacts/markets/ww-testing-tracker.docx?web=1) |

### Quip Documents

| Document | Purpose | Link |
| --- | --- | --- |
| OCI Planning | OCI rollout planning and status | [Open](https://quip-amazon.com/dSZ9AAZBXQy) |
| PS Testing Ad Copy | Ad copy testing tracker | [Open](https://quip-amazon.com/KCY9AAYqWd2) |
| Project Baloo Keywords | Baloo keyword research | [Open](https://quip-amazon.com/TVY9AAomVYU) |
| LP Testing | Landing page testing tracker | [Open](https://quip-amazon.com/BLP9AAhFfua) |
| Pre-WBR Callouts | WBR callout working doc | [Open](https://quip-amazon.com/MMgBAzDrlVou) |

### SharePoint Team Sites

| Document | Purpose | Link |
| --- | --- | --- |
| AB AU MBR January 2026 | AU Monthly Business Review (Lena) | [Open](https://amazon.sharepoint.com/sites/ABIX/Shared%20Documents/ABAU/AB%20AU%20MBR/AB%20AU%20MBR%20January%202026.pdf) |
| AB AU WBR Deck W10 | AU Weekly Business Review W10 | [Open](https://amazon.sharepoint.com/sites/ABIX/Shared%20Documents/ABAU/AB%20AU%20WBR/AB%20AU%20WBR%20Deck(WK-10-2026).docx) |
| AB AU Q4 2025 QBR | AU Quarterly Business Review Q4 2025 | [Open](https://amazon.sharepoint.com/sites/ABIX/Shared%20Documents/ABAU/AB%20AU%20QBR/AB_AU_Q42025_QBR.docx) |
| AB AU Marketing Strategy | AU Marketing offsite strategy | [Open](https://amazon.sharepoint.com/sites/ABIX/Shared%20Documents/ABAU/GTM/Marketing%20GTM/AB_AU_MarOffsite_Marketing_v6.docx) |
| Search Marketing Toolkit BRD | SMT Release One BRD | [Open](https://amazon.sharepoint.com/sites/ABMarketingTech/Shared%20Documents/ABMarketingPaidMedia/BRD_ReleaseOne_SMT.docx) |
| Project Bazaar PR-FAQ | Bazaar Paid Search PR-FAQ | [Open](https://amazon.sharepoint.com/sites/ABMarketingTech/Shared%20Documents/ABMarketingPaidMedia/PRFAQ%20-%20ProjectBazaar_PaidSearch_20240621.docx) |
| PS Background & Vision | Paid Search background and vision doc | [Open](https://amazon-my.sharepoint.com/personal/prichwil_amazon_com/Documents/Documents/Resources/PaidSearch_Background&Vision_07182024.docx) |
| Kate doc v3 (end) | Testing doc Kate v3 — end sections | [Open](https://amazon-my.sharepoint.com/personal/prichwil_amazon_com/Documents/Documents/Testing/Kate%20doc%20v3%20-%202026-end.docx) |
| Kate doc v3 (sections) | Testing doc Kate v3 — section breakdown | [Open](https://amazon-my.sharepoint.com/personal/prichwil_amazon_com/Documents/Documents/Testing/Kate%20doc%20v3%20-%202026-sections.docx) |
| Paid Acq Flash | Paid Acquisition flash report | [Open](https://amazon-my.sharepoint.com/personal/prichwil_amazon_com/Documents/Downloads/Paid%20Acq%20Flash.pdf) |
| 2024 Paid Acq MBR/QBR | 2024 Paid Acquisition MBR/QBR | [Open](https://amazon-my.sharepoint.com/personal/prichwil_amazon_com/Documents/Downloads/2024%20Paid%20Acq%20MBR%20_%20QBR.docx) |

---

*This document is designed for daily automated refresh via the Kiro agent swarm. Sections marked with placeholder tags in the DOCX template version are populated by the LLM output JSON and patched into the Word file via deterministic XML injection. The narrative sections above represent the current human-authored baseline that the agent will maintain and update as new weekly data arrives.*

*Template location: OneDrive Kiro-Drive/state-files/ww-testing-state.md*